Implementation Plan

Production-Ready REST API Service

Node.js  ·  Express  ·  MySQL  ·  Kubernetes (Helm)

Senior Developer Take-Home Exercise  |  May 28, 2026

# 1. Overview & Objectives

This plan details the full implementation of a production-ready REST API using Node.js, Express, and MySQL, deployable on a local Kubernetes cluster via Helm. The domain is a Project Management system modeling a one-to-many relationship between Projects and Tasks.

| Domain | Project Management — Projects (1) → Tasks (many) |
| --- | --- |
| Stack | Node.js 20 LTS · Express 4 · mysql2 · JWT auth · Winston · Joi · Helmet |
| Database | MySQL 8.0 with connection pooling, schema migrations, and transactions |
| Deployment | Docker → Kind/Minikube/k3d → Helm chart with TLS (cert-manager) |
| Testing | Jest unit tests + Supertest integration/API tests |
| Target time | ~4–6 hours development; fully documented with tradeoff notes |

# 2. Architecture Layers

The service follows a strict layered architecture matching the provided diagram. Each layer has a single responsibility and dependencies only flow downward.

## 2.1 Layer Breakdown

| HTTP Client | Any REST client (curl, Postman, frontend) communicating over HTTPS/TLS |
| --- | --- |
| Auth Middleware | jsonwebtoken — verifies Bearer token on all protected routes, attaches req.user |
| Request Pipeline | Joi schema validation + express-rate-limit (100 req/15 min per IP) |
| Winston Logging | Structured JSON logs; request ID injected via cls-hooked; log levels by env |
| Routes | Thin: parse params, call service, return HTTP response with correct status codes |
| Services | All business logic; transaction management; no direct SQL here — delegates to models |
| Data Layer | mysql2 promise pool; parameterized queries only (no ORM); repository pattern |
| MySQL 8.0 | Connection pool (10 max); db-migrate for versioned migrations; InnoDB transactions |

## 2.2 Cross-Cutting Concerns

| Testing (Jest) - Unit tests for services (mocked DB layer) - Integration tests for routes (Supertest + real DB) - ≥80% line coverage target - npm test / npm run test:coverage Error Handling - Centralized Express error middleware - Custom AppError class (message, statusCode, isOperational) - Unhandled rejections → graceful shutdown - Never leak stack traces in production | DB Migrations - db-migrate library with up/down migrations - Migrations run automatically on pod startup (initContainer) - Versioned under src/db/migrations/ - Seed script for local development K8s / Helm - Helm chart with values.yaml overrides per environment - ConfigMap for app config, Secret for DB credentials - Ingress + cert-manager for TLS termination - Liveness/readiness probes on /health |
| --- | --- |

# 3. Project Structure

The repository is organized as a single Node.js service with clear separation of concerns:

project-api/

├── src/

│   ├── config/          # env vars, DB pool, logger init

│   ├── middleware/       # auth.js, validate.js, rateLimiter.js, errorHandler.js

│   ├── routes/          # projects.router.js, tasks.router.js, auth.router.js

│   ├── services/        # projectService.js, taskService.js, authService.js

│   ├── models/          # projectModel.js, taskModel.js  (DB queries)

│   ├── db/

│   │   ├── pool.js      # mysql2 createPool + health check

│   │   └── migrations/  # 001_init.sql, 002_indexes.sql ...

│   └── app.js           # Express setup, middleware chain

├── tests/

│   ├── unit/            # service tests with mocked models

│   └── integration/     # supertest API tests

├── helm/project-api/    # Chart.yaml, values.yaml, templates/

├── Dockerfile

├── .env.example

├── Makefile             # build, deploy, test, migrate targets

└── README.md

# 4. Database Schema

Two tables implementing a 1-to-many relationship. All queries use parameterized placeholders to prevent SQL injection.

## 4.1 users table

CREATE TABLE users (

id         INT UNSIGNED AUTO_INCREMENT PRIMARY KEY,

email      VARCHAR(255) NOT NULL UNIQUE,

password   VARCHAR(255) NOT NULL,         -- bcrypt hash

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

) ENGINE=InnoDB;

## 4.2 projects table

CREATE TABLE projects (

id          INT UNSIGNED AUTO_INCREMENT PRIMARY KEY,

owner_id    INT UNSIGNED NOT NULL,

name        VARCHAR(255) NOT NULL,

description TEXT,

status      ENUM('active','archived') DEFAULT 'active',

created_at  TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

updated_at  TIMESTAMP DEFAULT CURRENT_TIMESTAMP ON UPDATE CURRENT_TIMESTAMP,

FOREIGN KEY (owner_id) REFERENCES users(id) ON DELETE CASCADE,

INDEX idx_owner_status (owner_id, status)

) ENGINE=InnoDB;

## 4.3 tasks table

CREATE TABLE tasks (

id           INT UNSIGNED AUTO_INCREMENT PRIMARY KEY,

project_id   INT UNSIGNED NOT NULL,

title        VARCHAR(255) NOT NULL,

description  TEXT,

status       ENUM('todo','in_progress','done') DEFAULT 'todo',

due_date     DATE,

created_at   TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

updated_at   TIMESTAMP DEFAULT CURRENT_TIMESTAMP ON UPDATE CURRENT_TIMESTAMP,

FOREIGN KEY (project_id) REFERENCES projects(id) ON DELETE CASCADE,

INDEX idx_project_status (project_id, status)

) ENGINE=InnoDB;

# 5. REST API Endpoints

## 5.1 Authentication

| POST /auth/register | Register user → returns JWT. Body: { email, password } |
| --- | --- |
| POST /auth/login | Login → returns JWT (24h expiry). Body: { email, password } |

## 5.2 Projects (protected — Bearer token required)

| GET /projects | List all projects for authenticated user. Query: ?page=1&limit=20&status=active |
| --- | --- |
| POST /projects | Create project. Body: { name, description? }. Returns 201 + created resource |
| GET /projects/:id | Get project by ID (checks ownership). Returns 404 if not found/not owned |
| PATCH /projects/:id | Update project fields. Body: { name?, description?, status? }. Returns updated resource |
| DELETE /projects/:id | Delete project + cascade delete tasks. Returns 204 No Content |

## 5.3 Tasks (nested under project)

| GET /projects/:id/tasks | List tasks for project. Query: ?page=1&limit=20&status=todo |
| --- | --- |
| POST /projects/:id/tasks | Create task. Body: { title, description?, due_date? }. Returns 201 |
| GET /projects/:id/tasks/:taskId | Get single task |
| PATCH /projects/:id/tasks/:taskId | Update task fields including status transition |
| DELETE /projects/:id/tasks/:taskId | Delete task. Returns 204 |

All list endpoints return a standard paginated envelope:

{ "data": [...], "meta": { "page": 1, "limit": 20, "total": 143, "totalPages": 8 } }

# 6. Implementation Phases

Estimated total: 4–6 hours. Phases are sequential; each ends in a working, testable state.

| Phase | Focus | Duration | Key Deliverables |
| --- | --- | --- | --- |
| Phase 1 | Scaffold & DB setup | 45 min | Repo init, npm deps, DB pool, migrations, health endpoint |
| Phase 2 | Auth layer | 45 min | Register/login routes, bcrypt, JWT issuance, auth middleware |
| Phase 3 | Projects CRUD | 60 min | Full projects routes → service → model, pagination, validation |
| Phase 4 | Tasks CRUD | 45 min | Tasks routes (nested), service, model, cascade delete |
| Phase 5 | Production hardening | 45 min | Helmet, rate-limit, Winston, error handler, env config |
| Phase 6 | Tests | 60 min | Unit tests (services), integration tests (Supertest) |
| Phase 7 | Docker + Helm | 45 min | Multi-stage Dockerfile, Helm chart, TLS, Makefile, README |

# 7. Key Implementation Details

## 7.1 Express App Bootstrap (app.js)

Middleware chain order — order is critical:

- helmet()  — set secure HTTP headers

- express.json({ limit: '10kb' })  — parse body, limit size

- express-rate-limit  — 100 req per 15 min per IP

- Winston request logger  — log method, path, status, latency

- Routes mounted (auth, projects, tasks)

- 404 catch-all handler

- Global error handler middleware  — last in chain

## 7.2 JWT Authentication Middleware

// middleware/auth.js

const jwt = require('jsonwebtoken');

module.exports = (req, res, next) => {

const token = req.headers.authorization?.split(' ')[1];

if (!token) return res.status(401).json({ error: 'No token' });

try {

req.user = jwt.verify(token, process.env.JWT_SECRET);

next();

} catch { res.status(401).json({ error: 'Invalid token' }); }

};

## 7.3 MySQL Connection Pool (db/pool.js)

const mysql = require('mysql2/promise');

const pool = mysql.createPool({

host: process.env.DB_HOST,

user: process.env.DB_USER,

password: process.env.DB_PASSWORD,

database: process.env.DB_NAME,

connectionLimit: 10,

waitForConnections: true,

queueLimit: 0,

});

module.exports = pool;

## 7.4 Service Layer Pattern

Services contain all business logic and own transactions. Models are pure data-access objects. Example — creating a project with an initial task:

// services/projectService.js

async function createProject(ownerId, data) {

const conn = await pool.getConnection();

try {

await conn.beginTransaction();

const [result] = await conn.execute(

'INSERT INTO projects (owner_id, name, description) VALUES (?,?,?)',

[ownerId, data.name, data.description ?? null]

);

await conn.commit();

return { id: result.insertId, ...data };

} catch (err) { await conn.rollback(); throw err; }

finally { conn.release(); }

}

# 8. Testing Strategy

| Unit Tests (services) - Jest with manual mocks for DB pool - Test: createProject, listProjects with pagination - Test: deleteProject cascades (verify mock call) - Test: invalid input throws AppError - Coverage threshold: 80% lines/branches Example Unit Test jest.mock('../db/pool'); test('createProject inserts row', async () => { pool.execute.mockResolvedValue([{insertId:1}]); const result = await createProject(1, {name:'X'}); expect(result.id).toBe(1); }); | Integration Tests (Supertest) - Spin up Express app against test MySQL DB - Seed: create user, get JWT before each suite - Test full lifecycle: POST → GET → PATCH → DELETE - Verify pagination meta fields - Test 401 on missing token, 404 on wrong ID Example Integration Test test('POST /projects returns 201', async () => { const res = await request(app) .post('/projects') .set('Authorization', `Bearer ${token}`) .send({ name: 'My Project' }); expect(res.status).toBe(201); expect(res.body.data.name).toBe('My Project'); }); |
| --- | --- |

# 9. Docker & Kubernetes (Helm)

## 9.1 Multi-Stage Dockerfile

FROM node:20-alpine AS builder

WORKDIR /app

COPY package*.json ./

RUN npm ci --only=production

FROM node:20-alpine AS runtime

RUN addgroup -S app && adduser -S app -G app

WORKDIR /app

COPY --from=builder /app/node_modules ./node_modules

COPY src/ ./src/

USER app

EXPOSE 3000

CMD ["node", "src/app.js"]

## 9.2 Helm Chart Structure

helm/project-api/

├── Chart.yaml

├── values.yaml          # replicas, image tag, DB host, ingress host

└── templates/

├── deployment.yaml  # liveness/readiness on GET /health

├── service.yaml     # ClusterIP

├── ingress.yaml     # NGINX ingress + cert-manager TLS annotation

├── configmap.yaml   # NODE_ENV, DB_HOST, PORT

├── secret.yaml      # DB_PASSWORD, JWT_SECRET (base64)

└── migration-job.yaml  # initContainer runs db-migrate up

## 9.3 TLS Setup (HTTPS)

- Install cert-manager: kubectl apply -f https://github.com/cert-manager/cert-manager/releases/latest/download/cert-manager.yaml

- Create a self-signed ClusterIssuer for local dev

- Annotate Ingress with: cert-manager.io/cluster-issuer: selfsigned

- Trust the generated CA cert in the OS/browser for curl --cacert testing

# 10. Makefile Runbook

Single Makefile covers the complete developer workflow on a clean machine:

| make setup | Install npm deps + check Docker and kubectl available |
| --- | --- |
| make db-up | docker-compose up -d mysql — starts local MySQL for development |
| make migrate | Run db-migrate up against DB_HOST |
| make dev | NODE_ENV=development nodemon src/app.js with .env loaded |
| make test | jest --coverage — runs all unit and integration tests |
| make build | docker build -t project-api:$(VERSION) . |
| make load | kind load docker-image project-api:$(VERSION) — or minikube |
| make deploy | helm upgrade --install project-api ./helm/project-api --set image.tag=$(VERSION) |
| make smoke | curl with JWT against /projects and /health to verify live cluster |
| make clean | helm uninstall + delete namespace |

# 11. NPM Dependencies

| Production - express — HTTP framework - mysql2 — MySQL driver with promise API - jsonwebtoken — JWT sign/verify - bcryptjs — password hashing - joi — request schema validation - helmet — secure HTTP headers - express-rate-limit — rate limiting - winston — structured logging - dotenv — environment config - db-migrate + db-migrate-mysql — migrations | Development / Test - jest — test runner - supertest — HTTP integration tests - nodemon — dev auto-reload - @types/express — IDE type hints Node.js Version Node.js 20 LTS (iron). Specified in .nvmrc and Dockerfile FROM node:20-alpine. Package Management npm with package-lock.json committed. npm ci used in Docker build for reproducible installs. |
| --- | --- |

# 12. Trade-offs & What I'd Improve

| No ORM | Using raw mysql2 queries for transparency and control. With more time: Prisma or TypeORM would add type safety and auto-migrations. |
| --- | --- |
| Self-signed TLS | Cert-manager with self-signed issuer is sufficient for local demo. Production would use Let's Encrypt or ACM. |
| Single DB schema | No multi-tenancy. Production would add tenant isolation at the DB or row level. |
| JWT only | No refresh token rotation. Production would implement refresh tokens with a revocation store (Redis). |
| No caching | All reads hit MySQL. Production would add Redis for list endpoints and frequently-read resources. |
| No observability | Winston logs cover basic needs. Production: Prometheus metrics endpoint + Grafana + distributed tracing (OpenTelemetry). |
| No CI/CD | Makefile covers local workflow. Production: GitHub Actions pipeline with lint, test, build, push, deploy stages. |
| Basic pagination | OFFSET-based pagination. Production: cursor-based pagination for large datasets to avoid performance degradation. |

# 13. Example curl Requests

Register and get a token

curl -sk -X POST https://api.local/auth/register \

-H "Content-Type: application/json" \

-d '{"email":"dev@example.com","password":"secret123"}'

Create a project

curl -sk -X POST https://api.local/projects \

-H "Authorization: Bearer $TOKEN" \

-H "Content-Type: application/json" \

-d '{"name":"Apollo","description":"Rocket project"}'

List projects with pagination

curl -sk 'https://api.local/projects?page=1&limit=10' \

-H "Authorization: Bearer $TOKEN"

Create a task under a project

curl -sk -X POST https://api.local/projects/1/tasks \

-H "Authorization: Bearer $TOKEN" \

-H "Content-Type: application/json" \

-d '{"title":"Build engine","due_date":"2025-12-31"}'

Update task status

curl -sk -X PATCH https://api.local/projects/1/tasks/3 \

-H "Authorization: Bearer $TOKEN" \

-H "Content-Type: application/json" \

-d '{"status":"done"}'

End of Implementation Plan